ClinicOS

Complete Project Checklist

215 Tasks · 14 Phases · Frontend + Backend

18 March 2026

# How to Read This List

| Symbol | Side | Meaning |
| --- | --- | --- |
| 🖥️ Frontend | React / Vite task | React / Vite task |
| ⚙️ Backend | Node / Express task | Node / Express task |
| 🗄️ Database | Sequelize model or query | Sequelize model or query |
| 📦 Install | New library needed at this stage | New library needed at this stage |
| ✅ Test | Checkpoint — verify before moving on | Checkpoint — verify before moving on |

Every checklist item is prefixed so you always know which side you're working on. Tasks marked ✓ are already complete. Tasks marked □ are pending.

Phase 0 — Project Foundation

Goal: Both servers running, DB connected, all tables created, Axios talking to Express

## 0.1 — Folder Structure

- □  🖥️  Move existing Vite project into clinicos/client/

- □  ⚙️  Create clinicos/server/ folder

- □  ⚙️  Create folder tree inside server/src/: config / controllers / models / routes / services / middleware / utils

- □  ⚙️  Create server/index.js as the entry point

- □  Create root .gitignore covering node_modules/, .env, dist/

- □  
      git init at root level — first commit

## 0.2 — Backend Install & Bootstrap

📦 Install (Backend): express sequelize mysql2 dotenv cors bcryptjs jsonwebtoken nodemailer nodemon

- □  ⚙️  npm init -y inside server/

- □  ⚙️  Install all backend packages listed above

- □  ⚙️  Add scripts to package.json: "dev": "nodemon index.js"  and  "start": "node index.js"

- □  ⚙️  Create server/.env — fill in DB credentials, JWT secret, Gmail SMTP config

- □  ⚙️  src/config/database.js — Sequelize instance connecting to MySQL

- □  ⚙️  src/config/mailer.js — Nodemailer transporter using Gmail SMTP

- □  ⚙️  src/utils/apiResponse.js — helper functions: success(res, data) and error(res, message, code)

- □  ⚙️  src/utils/generateCode.js — generates unique CLIN-XXXX clinic code

- □  ⚙️  src/utils/generateToken.js — signs and returns JWT from userId

- □  ⚙️  src/middleware/error.middleware.js — global Express error handler

- □  ⚙️  src/middleware/auth.middleware.js — verifies JWT, attaches req.user to request

- □  ⚙️  src/middleware/rbac.middleware.js — checks req.user.role against allowed roles array

- □  ⚙️  index.js — sets up Express, CORS, JSON parsing, mounts all routes, calls sequelize.sync()

- □  ⚙️  GET /api/health route — returns { status: "ok" }

- □  ✅  Test: visit http://localhost:5000/api/health in browser — should see status ok

## 0.3 — Database: Sequelize Models

▸  Define model → restart server → Sequelize creates the MySQL table automatically via sync({ alter: true })

🗄️  user.model.js

id (UUID, PK) name VARCHAR(200) email VARCHAR(200) UNIQUE passwordHash VARCHAR(255) phone VARCHAR(15) role ENUM [patient, admin, doctor, staff] status ENUM [pending, approved, rejected, suspended] clinicId FK → clinics.id emailVerified BOOLEAN DEFAULT false

🗄️  clinic.model.js

id (UUID, PK) name VARCHAR(200) address TEXT phone VARCHAR(15) specialty VARCHAR(100) clinicCode VARCHAR(10) UNIQUE adminId FK → users.id

🗄️  otpCode.model.js

id (UUID, PK) email VARCHAR(200) code VARCHAR(6) expiresAt DATETIME used BOOLEAN DEFAULT false

🗄️  joinRequest.model.js

id (UUID, PK) userId FK → users.id clinicId FK → clinics.id status ENUM [pending, approved, rejected] reviewedBy FK → users.id (nullable) reviewedAt DATETIME (nullable)

🗄️  patient.model.js

id (UUID, PK) userId FK → users.id (nullable) clinicId FK → clinics.id phone VARCHAR(15) name VARCHAR(200) dob DATE gender VARCHAR(10) optInMsg BOOLEAN DEFAULT true UNIQUE (phone + clinicId)

🗄️  token.model.js

id (UUID, PK) clinicId FK → clinics.id doctorId FK → users.id patientId FK → patients.id tokenNumber INT status ENUM [waiting, now, paused, lab, served, cancelled] queuePosition INT estimatedWait INT (minutes) issuedAt / calledAt / servedAt DATETIME

🗄️  visit.model.js

id (UUID, PK) patientId / doctorId / clinicId (FKs) complaint TEXT complaintTags JSON diagnosis TEXT notes TEXT (private) prescriptions JSON testsOrdered JSON followUpDate DATE

🗄️  bill.model.js

id (UUID, PK) visitId FK (nullable) patientId / clinicId (FKs) items JSON subtotal / tax / total DECIMAL status ENUM [unpaid, paid, cancelled] paymentMethod ENUM [cash, upi, card] paidAt DATETIME

🗄️  messageLog.model.js

id (UUID, PK) patientId / clinicId (FKs) channel ENUM [whatsapp, sms, email] template VARCHAR status ENUM [sent, failed, delivered] sentAt DATETIME

🗄️  auditLog.model.js

id (UUID, PK) userId / clinicId (FKs) action VARCHAR entity VARCHAR entityId UUID meta JSON createdAt DATETIME

- □  🗄️  src/models/index.js — import all models, define all associations (belongsTo / hasMany), export everything

Associations to define in index.js

User belongsTo Clinic

Clinic hasMany Users

Clinic hasMany Patients

Patient hasMany Tokens

Patient hasMany Visits

Patient hasMany Bills

Token belongsTo Patient

Token belongsTo User (as doctor)

Visit belongsTo Patient

Visit belongsTo User (as doctor)

Bill belongsTo Patient

Bill belongsTo Visit

JoinRequest belongsTo User

JoinRequest belongsTo Clinic

- □  ⚙️  Import models/index.js in index.js and call sequelize.sync({ alter: true })

- □  ✅  Test: restart server → open MySQL → verify all 10 tables were auto-created

## 0.4 — Frontend Install & Bootstrap

📦 Install (Frontend): react-router-dom axios react-hook-form zod @hookform/resolvers lucide-react

- □  🖥️  Install all frontend packages listed above

- ✓  ✅  Confirm tailwind.config.js has all design tokens — crimson, cream, accent colors, fonts, radius, shadows

- ✓  ✅  Confirm src/index.css has .btn-primary .btn-cta .card .nav-gradient .hero-glow .section-container

- ✓  ✅  Confirm Google Fonts (Fredoka + DM Sans) are in index.html

- □  🖥️  src/services/api.js — Axios instance with baseURL, JWT request interceptor, 401 auto-logout

- □  🖥️  src/context/AuthContext.jsx — user state, login(user,token), logout(), localStorage persistence, restore session on app load

- □  🖥️  Update main.jsx — wrap app in <AuthProvider>

- □  🖥️  src/components/layout/ProtectedRoute.jsx — checks user exists + role allowed, else redirects

- □  🖥️  src/App.jsx — BrowserRouter + all routes stubbed with empty placeholder pages

- □  ✅  Test: npm run dev in client → homepage loads, no console errors

Phase 1 — Public Website

Goal: Already built — minor updates to navbar only

📦 No new installs needed All libraries already installed in Phase 0

- ✓  🖥️  Navbar — public version (gradient pill, links)

- ✓  🖥️  HomePage — Hero, Stats, Features, How it Works, CTA

- ✓  🖥️  Footer

- □  🖥️  Navbar — update "Sign In" button to use <Link to="/login">

- □  🖥️  Navbar — update "Get Started" button to use <Link to="/signup">

- □  🖥️  Navbar — logged-in state: show user.name + role badge chip + sign out dropdown

- □  🖥️  Navbar — sign out handler: call logout() from AuthContext then redirect to /

Phase 2 — Authentication

Goal: All 4 signup flows working end-to-end with real email OTP

## 2.1 — Backend: Auth Controller & Routes

📦 Already installed: bcryptjs jsonwebtoken nodemailer

- □  ⚙️  src/services/otp.service.js

- generateOTP() — 6-digit random number

- saveOTP(email, code) — delete old codes, insert new with 10-min expiry

- verifyOTP(email, code) — check DB, mark as used, return true/false

- sendOTPEmail(email, otp) — send branded HTML email via Nodemailer

- □  ⚙️  src/services/auth.service.js

- registerUser(data) — hash password, create User, handle role-specific logic

- loginUser(email, password) — find user by email, bcrypt compare, return user + JWT

- createClinic(adminId, clinicData) — create Clinic record, generate unique CLIN-XXXX code

- createJoinRequest(userId, clinicCode) — find clinic by code, insert JoinRequest

- □  ⚙️  src/controllers/auth.controller.js

- sendOTP(req, res) — validate email → call otp.service.sendOTP

- verifyOTP(req, res) — validate code → call otp.service.verifyOTP

- register(req, res) — call auth.service.registerUser → return JWT + user object

- login(req, res) — call auth.service.loginUser → return JWT + user object

- getMe(req, res) — return req.user (set by auth middleware) + clinic info

- □  ⚙️  src/routes/auth.routes.js

POST /api/auth/send-otp POST /api/auth/verify-otp POST /api/auth/register POST /api/auth/login GET /api/auth/me ← protected (auth.middleware)

- □  ⚙️  Mount auth routes in index.js: app.use("/api/auth", authRoutes)

- □  ✅  Test with Postman/Thunder Client: send-otp → check email inbox → verify-otp → register → login → getMe

## 2.2 — Frontend: Shared Auth Components

- □  🖥️  src/components/auth/SignupLayout.jsx — centered card, ClinicOS logo top, back arrow, children slot

- □  🖥️  src/components/auth/StepIndicator.jsx — receives steps[] and currentStep, renders dot progress bar

- □  🖥️  src/components/auth/OTPInput.jsx

- Six individual single-character input boxes

- Auto-advance to next box on keystroke

- Backspace goes back to previous box

- Paste fills all 6 boxes at once

- Calls onChange(fullCode) when all 6 are filled

- □  🖥️  src/pages/auth/OTPVerification.jsx

- Receives email and onVerified callback via React Router state

- Shows masked email, OTP input component, resend button

- Resend button: disabled + 60-second countdown timer

- Wrong code: red border + "Invalid or expired code" error

- Calls POST /api/auth/verify-otp → on success calls onVerified()

## 2.3 — Role Selector  /signup

- □  🖥️  src/pages/auth/RoleSelector.jsx

- 4 large clickable cards in a 2×2 grid

- Each card: big emoji, role name, one-line description of what you can do

- Patient: "Book appointments, track your queue, view prescriptions"

- Admin: "Register your clinic, approve doctors and staff, view analytics"

- Doctor: "View your queue, record consultations, access patient history"

- Staff: "Register patients, manage the queue, create bills"

- Click → navigate to /signup/patient · /signup/admin · /signup/doctor · /signup/staff

- Already logged in → redirect to their dashboard (useEffect check)

## 2.4 — Patient Signup  /signup/patient

- □  🖥️  src/pages/auth/PatientSignup.jsx

- Step 1 — Form: name, email, phone, password, confirm password

- Zod schema: valid email, phone exactly 10 digits, password min 8 chars, passwords match

- Submit → POST /api/auth/send-otp → navigate to OTP screen

- Step 2 — OTP: use OTPVerification component

- OTP verified → POST /api/auth/register with role: patient

- On success: login(user, token) from AuthContext → redirect /patient

- Loading spinner on every async button

- API error shown as red alert box below form

## 2.5 — Admin Signup  /signup/admin

- □  🖥️  src/pages/auth/AdminSignup.jsx

- Step 1 — Personal Info: name, email, phone, password, confirm password

- Submit Step 1 → POST /api/auth/send-otp → go to Step 2

- Step 2 — OTP: verify email address

- Step 3 — Clinic Info: clinic name, address, clinic phone number, specialty (free text)

- Submit Step 3 → POST /api/auth/register with role: admin + clinicData object

- On success: login(user, token) → redirect /admin

- StepIndicator shows: Personal Info → Verify Email → Clinic Details

- After redirect: yellow banner "Share this code with your team: CLIN-XXXX"

## 2.6 — Doctor Signup  /signup/doctor

- □  🖥️  src/pages/auth/DoctorSignup.jsx

- Step 1 — Form: name, email, phone, password, qualification (free text)

- Submit → POST /api/auth/send-otp → OTP step

- Step 2 — OTP: verify email

- Step 3 — Clinic Code: single large input styled for CLIN-XXXX format

- Validate: must match pattern CLIN- followed by 4 alphanumeric characters

- Submit → POST /api/auth/register with role: doctor + clinicCode

- On success: login(user, token) → redirect /pending

- Invalid code → "No clinic found. Check the code with your admin."

## 2.7 — Staff Signup  /signup/staff

- □  🖥️  src/pages/auth/StaffSignup.jsx — same flow as Doctor Signup

- Step 1 fields: name, email, phone, password, designation (e.g. "Head Receptionist")

- role = staff throughout the entire flow

- OTP step → clinic code step → redirect /pending

## 2.8 — Pending Approval Screen  /pending

- □  🖥️  src/pages/auth/PendingApproval.jsx

- Protected route: only doctors/staff with status = pending

- Displays: role, clinic name, request submitted date, "Under Review" badge

- Friendly message explaining the approval process

- Polls GET /api/auth/me every 30 seconds to check status

- Status changes to approved → auto-redirect to dashboard (no manual refresh)

- Status is rejected → show rejection screen: "Contact your clinic admin"

- Sign out button always visible

## 2.9 — Login Page  /login

- □  🖥️  src/pages/auth/LoginPage.jsx

- Email + password fields only — no role picker (role detected automatically from account)

- Zod schema: valid email format, password minimum 6 characters

- Submit → POST /api/auth/login

- Success → role-based redirect: patient→/patient, admin→/admin, doctor→/doctor or /pending, staff→/reception or /pending

- Wrong credentials → "Invalid email or password"

- Rejected account → "Your registration was not approved. Contact your clinic admin."

- Link: "New to ClinicOS?" → /signup

- Link: "Forgot password?" (placeholder for now)

## 2.10 — Update App.jsx Routes

/signup → RoleSelector /signup/patient → PatientSignup /signup/admin → AdminSignup /signup/doctor → DoctorSignup /signup/staff → StaffSignup /login → LoginPage /pending → PendingApproval (protected: doctor/staff) /unauthorized → UnauthorizedPage

- □  ✅  Test: signup as patient → OTP email arrives → verify → redirected to /patient

- □  ✅  Test: signup as admin → clinic created → CLIN-XXXX shown in banner

- □  ✅  Test: signup as doctor with CLIN-XXXX → redirected to /pending

- □  ✅  Test: login with each role → redirected to correct dashboard

Phase 3 — Admin Dashboard /admin

Goal: Admin can see pending requests and approve or reject doctors and staff

## 3.1 — Backend: Admin Routes

- □  ⚙️  src/controllers/clinic.controller.js

- getStats(req,res) — count doctors, staff, patients today, revenue today

- getJoinRequests(req,res) — all pending JoinRequests for this clinic with user details

- reviewRequest(req,res) — approve: user.status=approved + user.clinicId set; reject: status=rejected

- getTeam(req,res) — all approved doctors + staff for this clinic

- updateMember(req,res) — suspend or reactivate a team member

- getClinicDetails(req,res) — return the clinic record

- updateClinicDetails(req,res) — update name, address, phone, specialty

- □  ⚙️  src/routes/clinic.routes.js

GET /api/admin/stats ← admin only GET /api/admin/join-requests ← admin only PATCH /api/admin/join-requests/:id ← admin only GET /api/admin/team ← admin only PATCH /api/admin/team/:id ← admin only GET /api/admin/clinic ← admin only PATCH /api/admin/clinic ← admin only

- □  ⚙️  Apply auth.middleware + rbac.middleware(["admin"]) to all admin routes

- □  ⚙️  Mount in index.js: app.use("/api/admin", clinicRoutes)

## 3.2 — Frontend: Admin Layout

- □  🖥️  src/layouts/AdminLayout.jsx

- Left sidebar (desktop) + bottom drawer (mobile)

- Sidebar links: Overview · Join Requests (with pending count badge) · Team · Settings

- Topbar: ClinicOS logo · clinic name · CLIN-XXXX chip with copy button · admin name · sign out

- Active route link highlighted in sidebar

- <Outlet /> renders page content via React Router nested routes

- □  🖥️  Update App.jsx — nest admin pages under AdminLayout:

/admin → AdminOverview /admin/requests → JoinRequests /admin/team → TeamManagement /admin/settings → ClinicSettings

## 3.3 — Frontend: Admin Pages

- □  🖥️  src/pages/admin/AdminOverview.jsx — 4 stat cards (total doctors, total staff, patients today, revenue today), fetch from GET /api/admin/stats, loading skeletons

- □  🖥️  src/pages/admin/JoinRequests.jsx

- List: avatar initial, name, role badge, email, phone, requested date

- Approve (teal) + Reject (coral) buttons per row

- Confirmation dialog before action: "Approve Dr. Ananya as Doctor?"

- After action: row updates to approved/rejected badge without full reload

- Empty state: "No pending join requests"

- Pending count badge in sidebar auto-updates

- □  🖥️  src/pages/admin/TeamManagement.jsx

- Table: avatar, name, role badge, email, phone, joined date, status badge

- Filter tabs: All / Doctors / Staff

- Suspend button per active member (with confirmation dialog)

- Reactivate button per suspended member

- Empty state per filter tab

- □  🖥️  src/pages/admin/ClinicSettings.jsx

- Editable form: clinic name, address, phone, specialty

- Clinic code in read-only styled box with one-click copy button

- Save button: shows loading → "Saved ✓" feedback on success

- □  ✅  Test: login as admin → approve a doctor → login as that doctor → access /doctor dashboard

Phase 4 — Reception Dashboard /reception

Goal: Staff can look up patients, issue tokens, and manage the live queue

## 4.1 — Backend: Patient & Token Routes

- □  ⚙️  src/services/token.service.js

- getNextTokenNumber(clinicId) — counts today's tokens, returns next sequential number

- calculateETA(clinicId, doctorId) — avg consult time × number of tokens ahead

- recalculatePositions(clinicId) — reorders queue_position after every status change

- □  ⚙️  src/controllers/patient.controller.js

- lookupPatient(req,res) — find patient by phone + clinicId, include active token check

- createPatient(req,res) — new patient registration with DPDP consent flag

- □  ⚙️  src/controllers/token.controller.js

- createToken(req,res) — create token, call service for number + ETA + position

- getTokens(req,res) — all today's tokens for clinic sorted by queue_position

- updateTokenStatus(req,res) — change status, trigger recalculatePositions

- deleteToken(req,res) — cancel and remove token

- createEmergencyToken(req,res) — insert at position 1, shift all others

- pauseQueue / resumeQueue — set paused flag on clinic record

- □  ⚙️  src/routes/patient.routes.js

POST /api/patients/lookup ← staff/admin POST /api/patients ← staff/admin GET /api/patients/:id ← staff/doctor/admin

- □  ⚙️  src/routes/token.routes.js

GET /api/tokens ← staff/doctor POST /api/tokens ← staff PATCH /api/tokens/:id/status ← staff/doctor DELETE /api/tokens/:id ← staff POST /api/tokens/emergency ← staff PATCH /api/clinic/queue/pause ← staff/admin PATCH /api/clinic/queue/resume ← staff/admin

- □  ⚙️  Mount both routes in index.js

## 4.2 — Frontend: Reception Layout

- □  🖥️  src/layouts/ReceptionLayout.jsx — topbar only (clinic name, staff name, live indicator, sign out)

- □  🖥️  Stats bar at top: patients in queue, served today, average wait time

- □  🖥️  Two-column layout: left 2/5 = patient lookup panel, right 3/5 = live queue board

## 4.3 — Frontend: Patient Lookup

- □  🖥️  Phone number input

- Digits only — strip non-digits on change

- Maximum 10 digits

- Enter key or search button triggers POST /api/patients/lookup

- □  🖥️  Found state — Patient card:

- Avatar circle with name initial, full name, phone number

- Age, visit count, last visit date, balance due badge

- Issue Token button (disabled if patient already has active token — shows "Already in queue")

- □  🖥️  Not found state

- "No patient found for 9XXXXXXXXX"

- "Register New Patient" button → expands inline form below

- □  🖥️  New patient inline form

- Phone pre-filled and read-only

- Name (optional), age (optional)

- Consent checkbox — REQUIRED — DPDP compliance

- "Create Patient & Continue" button → POST /api/patients → shows patient found card

## 4.4 — Frontend: Token Issuance & Queue Board

- □  🖥️  Doctor selector dropdown (shows all approved doctors in this clinic)

- □  🖥️  Issue Token button → POST /api/tokens → success toast "Token T-23 issued"

- □  🖥️  Queue board

- Fetches GET /api/tokens on mount and every 15 seconds (polling)

- Each row: token number badge, patient name, status badge, estimated wait, action buttons

- Status badge colors: Now=crimson, Next=yellow, Waiting=cream, Lab=sky blue, Hold=peach

- Actions by status: waiting→Call Now | now→Mark Served | any→Hold or Cancel

- Empty queue: illustration + "Queue is clear"

- □  🖥️  Emergency token button — opens modal with patient search → inserts at top of queue

- □  🖥️  Pause queue toggle — when paused, board shows amber "Queue Paused" banner

- □  ✅  Test: login as staff → search 10-digit phone → issue token → see in queue → mark served

Phase 5 — Doctor Dashboard /doctor

Goal: Doctor sees their queue, views patient history, records consultations

## 5.1 — Backend: Visit Routes

- □  ⚙️  src/controllers/visit.controller.js

- createVisit(req,res) — new visit linked to patient + doctor + clinic

- updateVisit(req,res) — autosave called every 30 seconds from frontend

- completeVisit(req,res) — marks visit complete + sets token status to served

- getPatientVisits(req,res) — full visit history for a specific patient

- getPatientProfile(req,res) — patient details + visit count + last visit date

- □  ⚙️  src/routes/visit.routes.js

POST /api/visits ← doctor PATCH /api/visits/:id ← doctor (autosave) PATCH /api/visits/:id/complete ← doctor GET /api/patients/:id/visits ← doctor/admin GET /api/patients/:id/profile ← doctor/staff/admin

## 5.2 — Frontend: Doctor Layout & Queue

- □  🖥️  src/layouts/DoctorLayout.jsx — sidebar: My Queue, Patients, sign out

- □  🖥️  src/pages/doctor/DoctorDashboard.jsx

- Current patient card (status=now): name, age, complaint preview

- Next patient preview card

- Waiting queue list below

- Call Next button → marks current as served, next as now

- Fetches GET /api/tokens?doctorId=me every 15 seconds

## 5.3 — Frontend: EHR Consultation Form

- □  🖥️  src/pages/doctor/ConsultationForm.jsx

- Patient header: name, age, phone, total visits, last visit date, "View History" button

- Complaint: textarea + tag chip input (type word → press Enter to add)

- Vitals (all optional): BP systolic/diastolic, temperature, weight, height

- Diagnosis: textarea

- Prescription builder: dynamic rows of medicine name / dose / frequency / duration / notes — add and delete rows

- Tests ordered: chip input (same pattern as complaint tags)

- Doctor notes: textarea labeled "Private — not visible to patient"

- Follow-up date: date picker input

- Autosave: PATCH /api/visits/:id every 30 seconds → shows "Saved at 2:43 PM" indicator

- Complete Consultation button → PATCH /api/visits/:id/complete → form locks, token marked served

## 5.4 — Frontend: Patient History Panel

- □  🖥️  src/components/doctor/PatientHistoryPanel.jsx

- Slides in from the right as a drawer/panel — not a new page

- Fetches GET /api/patients/:id/visits

- Visit timeline: date chip, complaint, diagnosis, prescription pill summary

- Click any visit to expand full details (prescriptions, tests, notes)

- Close button dismisses panel

- □  ✅  Test: login as doctor → see queue → click patient → fill form → autosave → complete consultation

Phase 6 — Billing

Goal: Staff creates bills, marks payment, generates and downloads PDF receipt

## 6.1 — Backend: Bill Routes

📦 Install (PDF): puppeteer (server-side HTML → PDF conversion)

- □  ⚙️  src/services/bill.service.js

- calculateTotals(items) — subtotal + 18% GST + total from items array

- generatePDFReceipt(billId) — HTML template → PDF buffer using Puppeteer

- □  ⚙️  src/controllers/bill.controller.js

- createBill(req,res) — create bill with items array, call calculateTotals

- markPaid(req,res) — update status=paid, record paymentMethod + paidAt

- getBill(req,res) — return bill with patient details + items

- getBillPDF(req,res) — stream PDF as response to browser

- □  ⚙️  src/routes/bill.routes.js

POST /api/bills ← staff PATCH /api/bills/:id/payment ← staff GET /api/bills/:id ← staff/doctor/patient GET /api/bills/:id/pdf ← staff/doctor/patient

## 6.2 — Frontend: Billing Screen

- □  🖥️  src/pages/reception/BillingScreen.jsx

- Linked from patient card on reception: "Create Bill" button

- Patient header: name, phone

- Line items table: service name (text) / quantity / unit price / line total (auto-calculated)

- Add row and delete row buttons

- Summary footer: subtotal + GST 18% + total (bold, large)

- Payment method: Cash / UPI / Card (3 styled radio buttons)

- Mark as Paid button → PATCH /api/bills/:id/payment → opens receipt modal

- □  🖥️  src/components/billing/ReceiptModal.jsx

- Clean receipt layout: clinic name, patient name, date, items, total, payment method

- Download PDF button → GET /api/bills/:id/pdf

- Resend button (placeholder — connects to messaging in Phase 7)

- □  ✅  Test: create bill → add items → totals auto-calculate → mark paid → download PDF

Phase 7 — Messaging Automation

Goal: WhatsApp/SMS/Email sent automatically when key events occur

📦 Install: node-cron (for scheduled appointment reminders)

## 7.1 — Backend: Message Service

- □  ⚙️  src/services/message.service.js

- renderTemplate(name, variables) — replaces {patient_name} etc with real values

- sendEmail(to, subject, html) — via Nodemailer

- sendWhatsApp(phone, message) — via Meta Business API or Twilio

- sendSMS(phone, message) — via MSG91 (India DLT registered)

- logMessage(patientId, clinicId, channel, template, status) — writes to MessageLog table

- □  ⚙️  10 message templates in src/config/messageTemplates.js (from PRD §11):

- token_issued — "Hi {patient_name}, Token {token_number} confirmed. Position: {queue_position}"

- two_before_you — "Hi {patient_name}, 2 patients ahead. Get ready!"

- your_turn — "Hi {patient_name}, it's your turn! Please come to {clinic_name}"

- bill_receipt — "Bill ₹{amount} paid. Receipt: {receipt_link}"

- appointment_confirmed — "Appointment at {appointment_time} at {clinic_name} confirmed"

- + 5 more templates from PRD §11

- □  ⚙️  Sequelize afterCreate + afterUpdate hooks on Token model:

- Token created → trigger token_issued

- Token queue_position becomes 2 → trigger two_before_you

- Token status changes to now → trigger your_turn

- □  ⚙️  Sequelize afterUpdate hook on Bill model → status=paid → trigger bill_receipt

- □  ⚙️  src/controllers/message.controller.js — getMessageLogs(req,res)

- □  ⚙️  src/routes/message.routes.js — GET /api/messages (admin only)

## 7.2 — Frontend: Message Log

- □  🖥️  Message log table in Admin Dashboard

- Columns: patient name, channel badge (WA/SMS/Email), template name, status badge, sent time

- Filter dropdown: All / WhatsApp / SMS / Email

- Empty state when no messages yet

- □  ✅  Test: issue token → check real phone/email for message → verify entry in admin message log

Phase 8 — Patient Portal /patient

Goal: Patient can see queue status, book appointments, view history and bills

📦 Install: date-fns (date formatting for appointments and visit timeline)

## 8.1 — Backend: Patient Portal Routes

- □  ⚙️  Add to src/controllers/patient.controller.js

- getPatientDashboard(req,res) — active token + last 3 visits + last 3 bills

- getPatientToken(req,res) — current active token with live position + ETA

- getPatientVisits(req,res) — full visit history for the logged-in patient

- getPatientBills(req,res) — all bills for the logged-in patient

- □  ⚙️  src/controllers/appointment.controller.js

- getAvailableSlots(req,res) — available time slots for a doctor on a given date

- createAppointment(req,res) — book a slot, send confirmation message

- cancelAppointment(req,res) — cancel booking

- □  ⚙️  Add Appointment model to Sequelize schema:

id (UUID, PK) patientId / doctorId / clinicId (FKs) scheduledTime DATETIME status ENUM [scheduled, completed, cancelled] source ENUM [self, staff] notes TEXT (optional)

- □  ⚙️  src/routes/patientPortal.routes.js

GET /api/patient/dashboard ← patient only GET /api/patient/token ← patient only GET /api/patient/visits ← patient only GET /api/patient/bills ← patient only GET /api/appointments/slots ← patient/staff POST /api/appointments ← patient/staff DELETE /api/appointments/:id ← patient/staff

## 8.2 — Frontend: Patient Portal

- □  🖥️  src/layouts/PatientLayout.jsx

- Mobile-first design

- Bottom navigation bar: Home · Queue · Appointments · History

- Top bar: ClinicOS logo, patient name, sign out

- □  🖥️  src/pages/patient/PatientDashboard.jsx

- Active token card: large token number, queue position, ETA countdown timer

- If no active token: "Join Queue" + "Book Appointment" CTA buttons

- Last 3 visits: date chip + complaint summary

- Last 3 bills: amount + paid/unpaid status badge

- □  🖥️  src/pages/patient/QueueTracker.jsx

- Full-screen queue position display

- Large animated position number

- ETA display: "~18 minutes"

- Status message progression: Waiting → "You're Next!" → "Your Turn — Please Come In"

- Polls GET /api/patient/token every 20 seconds (replaced by Socket.IO in Phase 10)

- □  🖥️  src/pages/patient/AppointmentBooking.jsx

- Doctor selector dropdown

- Calendar date picker (date-fns for formatting)

- Time slot grid: available=clickable crimson, booked=grey disabled, selected=filled

- Confirm Booking button → POST /api/appointments

- Booking confirmation screen with full appointment details

- □  🖥️  src/pages/patient/VisitHistory.jsx — timeline (newest first): date, doctor, complaint, diagnosis, expandable full details

- □  🖥️  src/pages/patient/BillHistory.jsx — list: date, amount, paid/unpaid badge, download receipt button

- □  ✅  Test: login as patient → see active token → book appointment → view visit history

Phase 9 — Admin Analytics

Goal: Admin sees revenue, patient volume, and performance charts

📦 Install: recharts (chart library for React — BarChart, LineChart, AreaChart)

## 9.1 — Backend: Analytics Routes

- □  ⚙️  src/controllers/analytics.controller.js

- getOverview(req,res) — today: patient count, revenue, avg wait time, served count

- getRevenue(req,res) — daily revenue totals grouped by date for a date range

- getQueueStats(req,res) — avg wait time by day + peak hour distribution

- getPatientVolume(req,res) — new vs returning patients by day

- □  ⚙️  src/routes/analytics.routes.js

GET /api/analytics/overview ← admin GET /api/analytics/revenue ← admin GET /api/analytics/queue ← admin GET /api/analytics/patients ← admin

## 9.2 — Frontend: Analytics Dashboard

- □  🖥️  src/pages/admin/Analytics.jsx

- Date range selector: Today / 7 Days / 30 Days / Custom

- 4 summary stat cards with trend arrows (up/down vs previous period)

- Revenue bar chart (Recharts BarChart) — x=date, y=₹ revenue

- Patient volume line chart (Recharts LineChart) — new vs returning

- Avg wait time area chart (Recharts AreaChart)

- All charts use crimson/cream/teal palette to match design system

- Loading skeleton cards while fetching

- □  ✅  Test: login as admin → navigate to analytics → all charts render with real data

Phase 10 — Real-time with Socket.IO

Goal: Queue board updates instantly on all connected screens without page refresh

📦 Install (Backend): socket.io

📦 Install (Frontend): socket.io-client

## 10.1 — Backend

- □  ⚙️  Install socket.io, attach to the HTTP server in index.js

- □  ⚙️  src/services/socket.service.js

- initSocket(httpServer) — creates Socket.IO instance

- joinClinicRoom(socket, clinicId) — socket joins room clinic_{clinicId}

- emitQueueUpdate(clinicId, tokens) — broadcasts to entire clinic room

- □  ⚙️  Call emitQueueUpdate in token.controller after every create / update / delete

- □  ⚙️  Events to emit:

- token:created — new token added to queue

- token:updated — status changed

- token:removed — token cancelled

- queue:paused / queue:resumed

## 10.2 — Frontend

- □  🖥️  src/hooks/useSocket.js — connect to server, join clinic room, listen for events, disconnect on unmount

- □  🖥️  Reception dashboard: remove 15s polling → replace with useSocket hook

- □  🖥️  Doctor dashboard: replace polling with socket events

- □  🖥️  Patient portal queue tracker: replace polling with socket live updates

- □  ✅  Test: open reception on two browsers → issue token in one → appears instantly in the other

Phase 11 — Additional Features

Goal: QR self check-in, PWA offline support, rate limiting

## QR Self Check-in (F21)

📦 Install: qrcode.react

- □  ⚙️  GET /api/clinic/checkin-url — returns public check-in URL for this clinic

- □  🖥️  QR code display in reception + admin dashboard using qrcode.react

- □  🖥️  Public page /checkin/:clinicCode — no login required

- Phone number input → looks up patient → "You've been added to the queue"

- New patient → minimal registration → joins queue automatically

## PWA / Offline Mode (F14)

📦 Install: vite-plugin-pwa

- □  🖥️  Install + configure vite-plugin-pwa in vite.config.js

- □  🖥️  Service worker: cache app shell, fonts, static assets

- □  🖥️  Offline banner component: shows when navigator.onLine === false

- □  🖥️  Queue reads from last-cached data when offline

## Rate Limiting (F25)

📦 Install: express-rate-limit

- □  ⚙️  POST /api/auth/login — max 5 attempts per 15 minutes per IP

- □  ⚙️  POST /api/auth/send-otp — max 3 requests per 10 minutes per email

- □  ⚙️  POST /api/auth/register — max 10 requests per hour per IP

Phase 12 — Security Hardening

Goal: Protect all routes, harden headers, validate inputs, write audit logs

📦 Install: helmet express-rate-limit (if not already installed in Phase 11)

- □  ⚙️  helmet() middleware in index.js — automatically sets CSP, HSTS, X-Frame-Options headers

- □  ⚙️  RBAC middleware applied to every protected route (role check happens after JWT check)

- □  ⚙️  Input validation on all controllers via Sequelize model constraints + controller-level checks

- □  ⚙️  Write to AuditLog on every critical mutation: user approved/rejected, token served, bill paid, login

- □  ⚙️  CORS: only allow origin from process.env.CLIENT_URL — reject all other origins

- □  🖥️  JWT only stored in localStorage — no passwords, no sensitive objects

- □  🖥️  Never use dangerouslySetInnerHTML anywhere in the codebase

- □  🖥️  All API errors displayed as user-friendly messages — no raw error objects ever shown in UI

Phase 13 — Testing

Goal: Unit tests, integration tests, component tests, and end-to-end Playwright tests

📦 Install (Frontend): vitest @testing-library/react @testing-library/jest-dom playwright

📦 Install (Backend): supertest jest

- □  ⚙️  Unit tests: otp.service.js, token.service.js, bill.service.js (calculateTotals)

- □  ⚙️  Integration tests (Supertest): register, login, send-otp, verify-otp, create token, mark paid

- □  🖥️  Component tests: LoginPage form validation, OTPInput auto-advance, Queue board renders tokens

- □  🖥️  Playwright E2E — AT-01: Returning patient lookup → token issued in under 20 seconds

- □  🖥️  Playwright E2E — AT-02: New patient registered + token issued in under 30 seconds

- □  🖥️  Playwright E2E — AT-03: Token status flow: waiting → now → served

- □  🖥️  Playwright E2E — AT-04: Doctor views history, records consultation successfully

- □  🖥️  Playwright E2E — AT-05: Bill created, marked paid, PDF downloaded

- □  🖥️  Playwright E2E — AT-06: WhatsApp/email message sent on token issue

- □  🖥️  Playwright E2E — AT-07: Patient sees live queue position update

- □  Both: Test on 375px (mobile), 768px (tablet), 1280px (desktop) viewports

Phase 14 — Deployment

Goal: Backend to Railway, Frontend to Vercel, production checks

## Backend → Railway

- □  ⚙️  Create Railway account + new project

- □  ⚙️  Add MySQL plugin to the Railway project

- □  ⚙️  Push server/ to GitHub, connect repo to Railway for auto-deploy

- □  ⚙️  Add all .env variables in Railway dashboard — never commit .env to git

- □  ⚙️  sequelize.sync({ alter: true }) runs on every deploy — tables auto-updated

- □  ✅  Test: GET https://your-app.railway.app/api/health returns { status: "ok" }

## Frontend → Vercel

- □  🖥️  Create Vercel account, import client/ repository

- □  🖥️  Add environment variable: VITE_API_URL = https://your-app.railway.app

- □  🖥️  Update src/services/api.js baseURL to use import.meta.env.VITE_API_URL

- □  ✅  Test: full signup → OTP email arrives → login → dashboard loads on live Vercel URL

## Post-Deployment Checks

- □  Test OTP email delivery from production server (Gmail SMTP)

- □  Test full patient signup flow on production URL

- □  Test admin approving a doctor on production

- □  Set up uptime monitoring — BetterStack free tier

- □  Configure custom domain (optional)

# Ongoing Rules — Every Phase

## Code Quality

- Every API route returns { success: true, data: {} } or { success: false, error: "message" }

- Every async controller function wrapped in try/catch

- No console.log left in production code — use proper logging or remove

- Meaningful git commit after every working feature with descriptive message

## UI/UX Standards

- Every form shows loading spinner while API call is in progress

- Every form shows error message if API call fails — not just console.log

- Every new page checked at 375px mobile width before moving on

- All money values displayed with ₹ symbol and 2 decimal places

## Security Rules

- .env always in .gitignore — never committed to git under any circumstance

- Passwords never stored in plain text — always hashed with bcrypt

- JWT never logged or exposed anywhere in the UI

- Patient phone numbers never shown in full in server logs

# Project Summary

215 tasks across 14 phases. Built page by page, with frontend and backend developed in parallel.

| Phase | What Gets Built | Key New Libraries |
| --- | --- | --- |
| 0 | Project foundation, DB tables, boilerplate | sequelize, mysql2, express, bcryptjs, jsonwebtoken, nodemailer |
| 1 | Public website (done) + navbar updates | — |
| 2 | All 4 signup flows + OTP + login | react-hook-form, zod |
| 3 | Admin dashboard: requests, team, settings | — |
| 4 | Reception: patient lookup, tokens, queue | — |
| 5 | Doctor: consultation form, patient history | — |
| 6 | Billing: create bill, payment, PDF receipt | puppeteer |
| 7 | Messaging: WhatsApp/SMS/Email automation | node-cron |
| 8 | Patient portal: queue tracker, appointments | date-fns |
| 9 | Admin analytics: charts, revenue, stats | recharts |
| 10 | Real-time queue (WebSocket) | socket.io, socket.io-client |
| 11 | QR check-in, PWA offline, rate limiting | qrcode.react, vite-plugin-pwa, express-rate-limit |
| 12 | Security hardening | helmet |
| 13 | Testing | vitest, playwright, supertest |
| 14 | Deployment | Railway, Vercel |

ClinicOS Project Checklist · Built with React.js + Node.js + Sequelize + MySQL